|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID# | Task Name | Responsible | Start | Finish | Duration (Days) | Status |
| 1 | Receive suggested workouts based on personal data | Nadezhda Mokhireva | 9/25/2019 | 10/07/2019 | 12 | Complete |
| 2 | Collect user feedback | Mahdi Esmaeelpour | 9/25/2019 | 9/28/2019 | 3 | Complete |
| 3 | Change a workout content | Nadezhda Mokhireva | 10/03/2019 | 10/12/2019 | 8 | In Progress |
| 4 | Communicate technical issues to the development team | Mahdi Esmaeelpour | 9/30/2019 | 10/04/2019 | 5 | Not Started |
| 5 | Modify personal data stored by the application | Nadezhda Mokhireva | 10/12/2019 | 10/19/2019 | 7 | Not Started |
| 6 | Change workout preference any time | Nadezhda Mokhireva | 10/19/2019 | 10/23/2019 | 4 | Not Started |
| 7 | Contact technical support | Parisa Khataei | 10/25/2019 | 10/27/2019 | 2 | Not Started |
| 8 | Reschedule a workout | Parisa Khataei | 11/01/2019 | 11/08/2019 | 7 | Not Started |
| 9 | Receive notifications about an upcoming workout | Muhammad Talha Sultan | 11/08/2019 | 11/18/2019 | 10 | Not Started |
| 10 | Track daily activity | Vladyslav Bordiug | 11/19/2019 | 11/29/2019 | 10 | Not Started |
| 11 | Track a progress | Muhammad Talha Sultan | 12/01/2019 | 12/15/2019 | 14 | Not Started |
| 12 | Be able to delete account | Vladyslav Bordiug | 12/17/2019 | 12/29/2019 | 12 | Not Started |
| 13 | Remove a workout when it is not used | Vladyslav Bordiug | 12/29/2019 | 01/05/2020 | 8 | Not Started |
| 14 | Add a new workout to the system | Parisa Khataei | 01/10/2020 | 01/15/2020 | 5 | Not Started |
| 15 | Synchronize exercise routines with a calendar | Nadezhda Mokhireva | 01/16/2020 | 01/20/2020 | 4 | Not Started |